## Slide 1: Sprint Review and Retrospective: Transition to Agile at ChadaTech
Eddy Kwon
CS 250
7-1 Final Project
Eddy Kwon

## Slide 2: Introduction
In this presentation, we will explore the transition from the Waterfall development model to the Agile methodology, specifically using the Scrum framework. ChadaTech, traditionally relying on Waterfall for its software development, is considering adopting Agile to enhance flexibility, improve team collaboration, and accelerate project delivery. This presentation will outline the key differences between Agile and Waterfall, explain the roles and phases within the Agile process, and assess how Agile can improve project outcomes, ultimately helping ChadaTech leadership make an informed decision about embracing this approach across teams.

## Slide 3: Scrum-Agile Team Roles
Scrum Master: The Scrum Master is responsible for ensuring that the Scrum framework is being followed and that the team operates effectively. They facilitate meetings, remove roadblocks, and guide the team through the Scrum process.
Product Owner: The Product Owner acts as the voice of the customer, responsible for defining the product backlog, prioritizing user stories, and ensuring the team delivers value to the customer. They collaborate closely with the development team to clarify requirements.
Development Team: The Development Team consists of professionals who do the actual work of designing, coding, testing, and delivering the product. They are self-organizing, cross-functional, and work in sprints to deliver features incrementally.
Importance of Each Role: Each role in a Scrum team is critical for ensuring the success of the project. The Scrum Master keeps the team on track, the Product Owner ensures customer value, and the Development Team delivers the product through collaboration and innovation.

## Slide 4: Tester and Developer Roles in Scrum-Agile
Tester Role:
Responsibilities: Testers are responsible for ensuring the quality of the software by writing and executing tests (manual or automated), identifying bugs, and verifying that the product works as expected. They collaborate closely with developers to validate features and functionality before deployment.
Key Focus: Ensuring the software meets the acceptance criteria set by the Product Owner and providing feedback for continuous improvement of the product.
Developer Role:
Responsibilities: Developers in a Scrum team are responsible for writing code, implementing features, and ensuring that all user stories are completed within the sprint. They work collaboratively with the Product Owner to understand the requirements and with the Scrum Master to overcome any obstacles during development.
Key Focus: Creating high-quality software, adhering to coding standards, and delivering incremental improvements every sprint.
Collaboration Between Developer and Tester:
In Agile, developers and testers work together from the start of each sprint, often in a continuous feedback loop. This collaboration helps ensure that the software is not only built correctly but also meets quality standards at each stage.

## Slide 5: Phases of the SDLC in Agile
Concept/Initiation: This phase focuses on gathering requirements, understanding user needs, and defining project goals. The Product Owner works with stakeholders to identify the scope and vision for the product.
Iteration/Increment: The core of Agile development. Work is divided into small, manageable pieces (user stories), and the development team builds features incrementally in short, time-boxed iterations or sprints. At the end of each sprint, a potentially shippable product increment is delivered.
Release: After multiple iterations, the product reaches a state where it can be released to users. The release phase may involve a final round of testing and deployment to production.
Review/Feedback: Agile emphasizes continuous improvement. At the end of each sprint, a review session is held where stakeholders provide feedback on the delivered product, which is then used to adjust the product backlog for the next sprint.

## Slide 6: Waterfall vs. Agile: A Comparison
Waterfall Model:
Structure: A linear and sequential approach, where each phase must be completed before moving on to the next. Phases include: requirements gathering, design, development, testing, and deployment.
Key Characteristics: Rigid, non-flexible, and minimal customer interaction after requirements are gathered.
Pros: Clear and well-defined process, easy to manage for smaller projects, and suitable when requirements are fixed.
Cons: Difficult to accommodate changes during development, delayed testing until later phases, and limited flexibility for iterative improvements.
Agile Approach:
Structure: Iterative and incremental. The product is developed in small, manageable pieces with regular feedback loops. Each sprint results in a potentially shippable increment.
Key Characteristics: Flexible, collaborative, customer-focused, and adaptable to changes throughout the project.
Pros: Embraces change, encourages continuous feedback, delivers faster, promotes team collaboration.
Cons: Can be challenging to scale for larger teams, requires active customer involvement, and can be unpredictable in terms of final project scope.
Key Differences:
Waterfall is a linear process with less flexibility, while Agile is iterative and can adapt to changes at any point.
Waterfall may take longer to deliver a product (as all stages must be completed), whereas Agile delivers a product incrementally with faster turnaround.

## Slide 7: Waterfall vs. Agile: Application to SNHU Travel
Waterfall Impact:
Impact of Changes: In the Waterfall model, once a phase is completed (e.g., the design phase), it is difficult and costly to go back and make significant changes. If new requirements or a change in scope occurred, it could cause significant delays, force rework in earlier phases (such as design or development), and may even result in an extended timeline or additional costs.
Lack of Flexibility: Waterfall doesn't accommodate changes well. Thus, if customer feedback came in late, it would be difficult to implement those changes within the same development cycle.
Agile Impact:
Adaptability: In an Agile environment, changes are handled more seamlessly. At the start of each sprint, the team can adjust the backlog to prioritize new features or shift focus based on the latest client feedback.
Incremental Delivery: With Agile, even if changes are requested midway, the product is delivered incrementally, so the team can easily adjust the scope for the upcoming sprints without major disruptions to the overall project.
Scenario: During the development of the SNHU Travel application, suppose there was a major change in requirements midway through the project (e.g., a change in the target audience or a new feature requested by the client).

## Slide 8: Choosing Between Waterfall and Agile Factors to Consider:
When to Choose Agile:
Projects with changing requirements, high customer collaboration, and the need for frequent releases or updates.
Projects that need to deliver value quickly, with constant iterations and improvements based on feedback.
When to Choose Waterfall:
Projects with well-defined and unchanging requirements, where the process can be clearly outlined from the beginning.
Smaller projects or when the cost of making changes mid-project is too high

## Slide 9: Conclusion and Recommendations
Recommendations for ChadaTech:
Conclusion:The Agile (Scrum) methodology provides several benefits over the traditional Waterfall approach, especially for dynamic, customer-focused projects like the SNHU Travel application. Agile’s flexibility, iterative development, and emphasis on continuous feedback allow teams to adapt quickly to changing requirements and deliver functional product increments on a regular basis.
Key Benefits: Increased collaboration, quicker time to market, better handling of changes, and improved customer satisfaction. Agile's ability to manage risks and incorporate continuous feedback provides significant value to projects that evolve over time.
Pilot Agile in Additional Teams: Given the positive results from the pilot phase with SNHU Travel, we recommend expanding Agile adoption to other development teams within ChadaTech. This would help the company gain more experience with Agile and refine its processes.
Ongoing Training: To ensure successful implementation, continuous training for Scrum Masters, Product Owners, and Development Teams is essential. This will ensure everyone understands their roles and can effectively contribute to the Scrum process.
Balanced Approach: While Agile offers many advantages, Waterfall could still be appropriate for certain projects with fixed requirements. It is important to consider each project’s unique needs and select the best methodology accordingly.

## Slide 10: References
CS250-Module One: SDLC Methodologies. [Slides]. SNHU-Media. http://snhu- media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod1/story _html5.html
SDLC - Waterfall Model. (n.d.). TutorialsPoint. https://www.tutorialspoint.com/sdlc/sdlc_waterfall_model.htm
CS250-Module One: SDLC Methodologies. [Slides]. SNHU-Media. http://snhu- media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod1/story _html5.html